# IOMP Production Implementation — Continue from Approved Architecture

You are now continuing implementation of the IOMP production system.

The repository contains the production project under:

gipa_prod/

The gipa_demo/ directory is reference material only. It may be inspected when useful to understand an existing prototype or UI concept, but production implementation must be performed in gipa_prod/.

Do not treat the demo as the production architecture.

## 1. Read the authoritative project material first

Before changing application code, read and understand:

### Requirements

- the complete project requirements/TOR document

- requirements/*

- requirements/implementation-decision.md

- the requirements traceability documentation

### Architecture

Read every ADR under:

docs/architecture/adr/

including:

- 0001-modular-monolith.md

- 0002-domain-boundaries.md

- 0003-database-postgresql-postgis.md

- 0004-api-versioning.md

- 0005-api-authentication.md

- 0006-authorization-model.md

- 0007-geospatial-architecture.md

- 0008-document-storage.md

- 0009-audit-architecture.md

- 0010-workflow-engine.md

- all additional approved ADRs, including the investor onboarding and investor engagement decisions

### Cursor rules

Read all applicable rules under:

.cursor/rules/

These rules are mandatory engineering constraints.

Do not override them because a faster implementation is possible.

# 2. Requirement precedence

Use this precedence whenever documents conflict:

- Explicit current client decision

- Updated client requirements

- Approved ADR

- Current approved functional requirements

- Original TOR implementation wording

- AI/developer assumption

The original TOR is important but is not an immutable implementation specification.

The client has confirmed additional investor functionality that must be implemented even where the original TOR wording describes opportunity access differently.

# 3. Confirmed investor business behavior

The following is confirmed scope.

An investor must:

- Register.

- Verify email.

- Verify phone.

- Obtain authenticated investor access.

- Access an investor dashboard.

- View opportunities eligible for investor access.

- Eligible opportunities must be both:

  - approved

  - active

- Review eligible opportunities.

- Make an inquiry and/or express interest.

- The resulting interaction enters an internal management review process.

- Management personnel with the correct role and permission review the interaction.

- Management actions continue through the approved workflow.

Do not revert to unrestricted public opportunity access merely because older TOR
wording mentions public opportunity lists/details.

Do not expose protected opportunity information to unauthenticated users.

Do not invent downstream investor workflow states that have not been confirmed.

Where the remaining investor interaction workflow is undefined, isolate the implementation and document the unresolved requirement.

# 4. Architecture

The system is a Laravel 12 modular monolith using:

- PHP

- Laravel 12

- PostgreSQL

- PostGIS

- Blade

- Alpine.js

- Vanilla JavaScript where appropriate

- Tailwind CSS

- Vite

- Docker

- versioned REST API

- JWT authentication for API

- OpenAPI

Use Domain-Driven Design pragmatically.

The architecture is:

Presentation
↓
Application
↓
Domain

with Infrastructure supporting the appropriate boundaries.

Do not introduce:

- React

- Vue

- Inertia

- Livewire

- Django

- another application framework

- microservices

unless an approved architecture decision explicitly requires it.

# 5. Bounded contexts

Respect explicit bounded-context boundaries.

Likely business capabilities include:

- Identity & Access

- Investor Onboarding

- Geography

- Opportunity Management

- Investor Engagement

- Workflow & SLA

- Notifications

- Audit & Compliance

- Reporting

- Settings

- Documents

- Certificates where applicable

- External Integrations

Do not assume every database table is a bounded context.

Do not allow one module to reach into another module's repositories or internal entities.

Cross-context communication must use explicit application contracts, domain events,
integration events, queries, or read models as appropriate.

# 6. Investor security boundary

Treat investor access as a security boundary.

The protected investor opportunity invariant is:

authenticated
AND email verified
AND phone verified
AND authorized investor
AND opportunity approved
AND opportunity active

Do not implement this merely through:

- Blade visibility

- Alpine conditions

- JavaScript

- route obscurity

- frontend filtering

Enforce it server-side.

An investor must not gain access to internal management data merely because the investor can access an opportunity.

Use actor-appropriate resources/serializers.

Never expose:

- internal notes

- audit records

- management assignments

- internal workflow metadata

- sensitive administrative information

unless explicitly authorized.

# 7. Workflow rules

Workflows are business processes, not arbitrary status fields.

Do not directly mutate workflow states from arbitrary code.

Every transition must be intentional and authorized.

At minimum, account for:

### Opportunity

draft
→ pending approval
→ approved
→ active
→ completed

with cancellation as an applicable terminal path.

### District

draft
→ under review
→ published

### Investor onboarding

registration
→ email verification
→ phone verification
→ authenticated investor access

### Investor engagement

Inquiry and expression of interest are explicit business interactions.

The complete downstream workflow is only implemented where confirmed by requirements.

Do not invent missing business states.

Every material workflow transition must support:

- authorization

- actor

- timestamp

- audit

- reason/comment where required

- SLA implications where applicable

- appropriate domain/application events

# 8. Database rules

Use PostgreSQL and PostGIS.

Database constraints must protect fundamental integrity.

Use:

- foreign keys

- unique constraints

- check constraints where appropriate

- indexes based on real access patterns

- appropriate nullability

- spatial indexes

- referential integrity

Do not hardcode Ghana's district count into application logic.

The initial dataset may contain 261 districts, but the model must support future administrative changes.

Money must use precise numeric storage.

Never use floating-point arithmetic for authoritative monetary calculations.

Uploaded documents are untrusted input.

GeoJSON is untrusted input.

# 9. API rules

The API is a long-lived contract.

Use:

/api/v1/

Do not introduce breaking changes into v1 without an approved compatibility exception.

Use:

- explicit request validation

- authorization

- bounded pagination

- allowlisted filters

- allowlisted sorting

- stable error responses

- deliberate API resources

- OpenAPI documentation

Do not expose Eloquent/database structure directly as the API contract.

Protected investor endpoints must enforce investor authorization.

# 10. Frontend rules

Use:

- Blade

- Alpine.js

- Tailwind CSS

- Vanilla JavaScript where appropriate

Use:

- MapLibre GL for map experiences

- Leaflet where appropriate

- ECharts / Chart.js for dashboards

- TanStack Table where appropriate

- Axios for API calls

- Lucide icons

- SweetAlert2 where appropriate

Do not introduce another frontend framework.

Server-side authorization is authoritative.

Frontend permissions are UX only.

Target WCAG 2.1 AA where specified.

# 11. Testing is part of implementation

Every feature must include appropriate tests.

Consider:

- unit tests

- feature tests

- integration tests

- API tests

- authorization tests

- database tests

- workflow tests

- browser tests where justified

For sensitive capabilities test:

- authenticated access

- unauthenticated access

- wrong role

- wrong permission

- wrong district scope

- wrong resource ownership/scope

- invalid state transitions

For investor access specifically test:

- unregistered user cannot access protected opportunities

- unverified email cannot access protected opportunities

- unverified phone cannot access protected opportunities

- verified investor cannot access non-approved opportunities

- verified investor cannot access non-active opportunities

- verified investor can access approved active opportunities

- investor cannot access internal management fields

- investor can initiate only authorized interactions

- management authorization is enforced

# 12. Audit

Material actions must produce appropriate audit records.

Audit information should support, where applicable:

- actor

- action

- resource

- resource ID

- before

- after

- IP

- user agent

- request ID

- timestamp

- authentication context

- source/API/UI

Do not log:

- passwords

- JWTs

- OTPs

- private keys

- secrets

- unnecessary sensitive personal information

# 13. Notifications

Do not couple domain workflow directly to email delivery.

Use domain/application events and notification handlers.

Queue appropriate notification work.

Ensure queued operations are idempotent where necessary.

# 14. Performance

The target is:

95% of API requests within 2 seconds under the agreed workload.

Do not claim compliance without measurement.

Avoid:

- N+1 queries

- unbounded queries

- unbounded API responses

- unnecessary serialization

- unnecessary eager loading

- loading large spatial datasets into PHP

Use PostGIS for spatial operations.

Use queues for expensive asynchronous work.

# 15. Operations

Use Docker.

Do not hardcode secrets.

Keep local, test, staging, and production environments separate.

Do not execute destructive production commands.

Do not modify production data or infrastructure.

Do not create or expose secrets.

# 16. Git restrictions

Git remains human-controlled.

You must NOT:

- create commits

- amend commits

- push

- force push

- create branches

- delete branches

- merge

- rebase

- reset

- cherry-pick

You may inspect status and diffs where useful.

# 17. Implementation process

Do NOT attempt to build the entire application in one pass.

Implement feature-by-feature.

Before each significant feature:

- Read the relevant requirements.

- Read the relevant ADRs.

- Identify the bounded context.

- Identify dependencies.

- Identify security boundaries.

- Identify data changes.

- Identify workflow implications.

- Identify audit implications.

- Identify notification implications.

- Identify API implications.

- Identify tests.

- Present a concise implementation plan.

Wait for approval when the feature involves a new architectural decision or unresolved business rule.

For ordinary implementation work that is already covered by approved architecture,
proceed after presenting the plan.

# 18. Feature implementation sequence

Use this as the initial implementation sequence unless the existing repository state requires a justified adjustment.

## Phase 1 — Foundation

- Laravel application structure

- modular directory boundaries

- configuration

- database foundation

- PostgreSQL/PostGIS

- Docker

- testing infrastructure

- shared architectural primitives

- error handling

- logging

- request IDs

- health checks

Do not over-engineer generic abstractions.

## Phase 2 — Identity and Access

Implement:

- users

- roles

- permissions

- groups where required

- authentication

- authorization

- district/organizational scope

- API JWT architecture

- session/security controls

Use the approved authorization ADR.

Use Spatie-based RBAC where already approved.

## Phase 3 — Investor onboarding

Implement:

- investor registration

- investor profile

- email verification

- phone verification

- verification state

- investor authentication

- investor dashboard authorization

Do not invent additional approval requirements.

## Phase 4 — Geography

Implement:

- regions

- districts

- hierarchy

- geometry

- readiness data

- economic data

- GeoJSON import

- district workflow

- spatial queries

## Phase 5 — Opportunity Management

Implement:

- opportunity aggregate

- structured fields

- financial data

- investment structure

- supporting documents

- contacts

- opportunity workflow

- authorization

- audit

- SLA integration

## Phase 6 — Investor Opportunity Access

Implement:

- approved + active opportunity eligibility

- investor opportunity listing

- investor opportunity detail

- authorization policies

- actor-specific API resources

- investor dashboard views

Public opportunity exposure must follow the confirmed access model.

## Phase 7 — Investor Engagement

Implement:

- inquiry

- expression of interest

- assignment

- management review

- authorization

- audit

- notifications

Do not invent unresolved workflow states.

## Phase 8 — Geospatial Investment Map

Implement:

- MapLibre integration

- district boundaries

- opportunity markers

- viewport/bounding-box queries

- proximity queries

- polygon queries

- GeoJSON

- clustering where justified

- cascading filters

## Phase 9 — Notifications and SLA

Implement:

- notification templates

- queued notifications

- SLA calculation

- breach detection

- escalation

- workflow notifications

Only implement business-calendar/pause/resume behavior where confirmed.

## Phase 10 — Audit and Compliance

Implement:

- material action audit

- before/after where appropriate

- actor context

- API/UI source

- retention configuration

- export

## Phase 11 — Admin UI

Implement the administrative interface using:

- Blade

- Alpine.js

- Tailwind CSS

Do NOT introduce Django.

Organize administration logically around:

- content management

- users/access

- workflow/processes

- system administration

- audit/compliance

- reports

## Phase 12 — Reporting

Implement the approved dashboard and reporting requirements.

## Phase 13 — API and OpenAPI

Implement versioned REST resources and synchronized OpenAPI documentation.

## Phase 14 — PWA

Implement:

- service worker

- installability

- offline fallback

- health checks

## Phase 15 — External integrations

Implement ORC/GIS/payment integrations only according to approved integration
contracts and requirements.

Do not invent external API behavior.

## Phase 16 — Security, performance and UAT hardening

Perform:

- security review

- authorization review

- API security tests

- performance testing

- accessibility testing

- regression testing

- UAT corrections

# 19. Critical implementation rule

Never solve an unresolved business requirement by guessing.

If you encounter:

- undefined workflow states

- undefined approval behavior

- undefined ownership

- unclear investor eligibility

- conflicting requirements

- ambiguous authorization

- unclear SLA behavior

- unclear external integration contract

stop that portion of implementation and report:

### Documented requirement

What the source explicitly says.

### Confirmed client decision

What has subsequently been confirmed.

### Proposed design

What you recommend technically.

### Assumption

Anything temporarily required to proceed.

### Unresolved decision

What the business owner must confirm.

Do not silently convert an assumption into a business rule.

# 20. Required output before implementation

After reading the repository and approved ADRs, produce:

- Current repository implementation state

- Architecture compliance findings

- Requirements-to-implementation gaps

- ADR gaps

- Rule inconsistencies

- Investor-flow implementation gaps

- Security gaps

- Data-model gaps

- Testing gaps

- Recommended first feature

Then provide the implementation plan for only the first feature.

Do not modify application code until that plan is understood.

Do not install packages unless a package is required by an approved architecture
decision and its introduction is explicitly justified.

Do not modify Git.

Do not create commits.

Do not broaden the task into unrelated refactoring.

The objective is a secure, maintainable, traceable, production-grade IOMP
implementation whose code remains aligned with the approved requirements,
architecture decisions, and current client decisions.